Reflex

Team Charter — The Readiness Sprint

Version 1.0

# 1. Purpose & Vision

Reflex exists to replace WhatsApp-and-phone-call coordination between retailers, dispatchers, and riders with a shared, auditable system of record. Today's process has no assignment visibility, no delivery status, no reliable record, and poor coordination. This team is building the Reflex Control Room and its backing API to fix that.

Vision: every delivery has one shared truth — who owns it, what state it's in, and a timestamped record of how it got there.

# 2. Team Roster & Roles

Roles below are drawn from the Person 1 role brief and from each member's actual contribution history in the repository.

| Name | Role | Primary ownership |
| --- | --- | --- |
| Marrione (Person 1) | Product & Executive Lead | Problem definition, personas, user journey, MVP requirements, executive narrative and deck. |
| (GitHub: jusmarvelouslight) | Backend Lead | REST API, authentication, business logic, Prisma schema and database design. |
| Regina | Frontend Lead | Reflex Control Room UI: Dashboard, Deliveries, Riders, Delivery Details, New Delivery form, API integration. |
| Angela Wainaina | Frontend Support & Structure | Project structure integrity, merge conflict resolution, rider-facing dashboard (My Deliveries). |
| Abdurohmanworku | QA, Testing & Security Lead | Functional test plan and tracking, security and defence preparation documentation. |

Note: the backend lead's real name wasn't captured in any document this charter was built from — only the GitHub handle “jusmarvelouslight” appears in the commit history. Update this row with their name.

# 3. Role Responsibilities

## Product & Executive Lead — Marrione

Owns: "What problem are we solving, and does the whole system actually solve it?"

- Define the problem, the three personas, and the core pain points.

- Document the end-to-end user journey.

- Define MVP requirements and keep them aligned with what's actually built.

- Own the executive narrative and final deck: Problem → Solution → Architecture → Trade-offs → Roadmap.

## Backend Lead

- Design and maintain the Prisma schema (User, Delivery, DeliveryStatusHistory).

- Implement and secure the REST API: auth (register/login/me) and delivery endpoints (create, list, assign, status update).

- Enforce role-based authorization and valid delivery-status transitions server-side.

- Own environment/config management (DATABASE_URL, JWT_SECRET, CORS, Supabase connection).

## Frontend Lead — Regina

- Build the Reflex Control Room screens: Dashboard, Deliveries, Riders, Delivery Details, New Delivery modal.

- Own the frontend API client and its integration with backend contracts.

- Maintain environment configuration (VITE_API_BASE_URL) and visual consistency.

## Frontend Support & Structure — Angela Wainaina

- Keep the React project structure clean (resolve duplicate folders, misplaced config).

- Build rider-facing views, including the My Deliveries dashboard.

- Support merges and integration between parallel frontend work.

## QA, Testing & Security Lead — Abdurohmanworku

- Own the functional test plan and track pass/fail status per test case (F1–F7).

- Own the Testing, Q&A, Security & Defence Preparation documentation.

- Flag gaps (e.g. partial real-time sync) rather than let them go unrecorded.

# 4. Ways of Working

Proposed defaults — confirm and adjust with the team; none of this was specified in source material.

- Decisions on product scope and trade-offs sit with the Product & Executive Lead; technical implementation decisions sit with the relevant lead (backend or frontend) within their domain.

- Disagreements that can't be resolved between two people get a quick team huddle rather than dragging on asynchronously.

- Changes should be visible to the whole team — via pull request where practical, or a direct heads-up in the team channel for docs/config changes made directly to main.

- A feature is “done” when it matches the agreed API contract and passes its corresponding row in the functional test log.

# 5. Success Criteria — MVP Definition of Done

The sprint is considered feature-complete for MVP when every row below is Built:

| Requirement | Status | Owner |
| --- | --- | --- |
| Create delivery | Built | Backend + Frontend |
| View open / role-scoped deliveries | Built | Backend + Frontend |
| Assign rider | Built | Backend + Frontend |
| View assigned deliveries (rider) | Built | Backend + Frontend |
| Update delivery status | Built | Backend + Frontend |
| Synchronize status in real time | Partial | Backend + Frontend |
| Maintain delivery history / audit trail | Built | Backend |

# 6. Sprint Timeline

Reconstructed from repository activity:

- Aug 27 — Backend data model established (initial database migration).

- Aug 29 — Backend API, frontend scaffolding, and project-structure fixes land in the same window.

- Aug 30 — Functional testing and QA/security documentation; frontend refinements continue.

- Aug 31 — Documentation consolidated (README).

## Next sprint focus

- Close the real-time sync gap (websockets or polling).

- Reconcile the frontend's expected “confirm delivery” step with the backend contract.

- Rider availability signals and reassignment support.

# 7. Team Agreements & Values

- Ship an auditable system, not just a UI — every state change gets a record.

- Keep frontend and backend cleanly separated; the frontend never talks to the database directly.

- Document decisions so the architecture doesn't live only in one person's head.

- Flag gaps honestly rather than let them get discovered the hard way.

# 8. Commitment

By signing below, each team member agrees to the roles and working agreements in this charter.

| Name | Role | Signature | Date |
| --- | --- | --- | --- |
| Marrione |  |  |  |
| Backend Lead |  |  |  |
| Regina |  |  |  |
| Angela Wainaina |  |  |  |
| Abdurohmanworku |  |  |  |